Lê Chí Toàn - 13/10/2020 (Day 2)

Completed:

- Learning about Selector/Validation/Hosting(IIS)

- Set-up environment for working with Asp.Net MVC

Current Tasks:

- Read document and learning about Entity Framework (60%)

- Code demo about Entity Framework

Next Task:

- Continue learning about Entity Framework

Impediment:

- None

Lê Chí Toàn - 14/10/2020 (Day 3)

Completed/Current Tasks:

- Read document and learning about Entity Framework (90%)

- Code demo about Entity Framework

Next Task:

- Continue learning about Entity Framework

- Study about Debug Skill

Impediment:

- Coding Convention

- Package Management

Lê Chí Toàn - 15/10/2020 (Day 4)

Completed:

- Revision Entity Framework

- Study about Debug Skill

Current task:

* Code some features with Entity Framework

Next Task:

* Revision Web-basic (HTML/CSS/JS) and Bootstrap

Impediment:

* None

Lê Chí Toàn - 16/10/2020 (Day 5)

Completed:

- Code some features with Entity Framework

- Revision Web-basic (HTML/CSS/Javascript)

Current task:

* Learning more about Javascript (Call back, DOM)

Next Task:

* Revision Bootstrap and JQuery

Impediment:

* None

Lê Chí Toàn - 19/10/2020 (Day 6)

Completed:

- Learning more about Javascript engine: Callback, DOM, Callstack, Event Loop

- Revision Bootstrap

- Coding demo web page using HTML/CSS + Bootstrap

- Learning jQuery

Current task:

* Revision Coding convention

Next Task:

* Revision Web API + Swagger

Impediment:

* None

Lê Chí Toàn - 20/10/2020 (Day 7)

Completed:

* Study about Coding Convention

Current task:

* Revision Web API (40%)

Next Task:

* Revision Swagger
* Analysis and Design E-commerce website (Now.vn)

Impediment:

* None

Lê Chí Toàn - 21/10/2020 (Day 8)

Completed/Current task:

* Revision Web API (80%)

Next Task:

* Revision Swagger
* Analysis and Design E-commerce website (Now.vn)

Impediment:

* None

Lê Chí Toàn - 22/10/2020 (Day 9)

Complete:

* Revision Web API, Swagger

Current task:

* Analysis E-commerce web(Now.vn)
* Front-End Design E-commerce web
* Learn more about Git-hub

Next Task:

* Analysis database and continue design layout of web

Impediment:

* None

Lê Chí Toàn - 26/10/2020 (Day 10)

Complete/Current

* Coding UI main page (Now.vn)
* Analysis & Design Database Now.vn

Next Task:

* Continue code UI main page and complete database

Impediment:

* None

Lê Chí Toàn - 27/10/2020 (Day 11)

Complete/Current

* Coding UI main page (Now.vn)
* Analysis & Design Database Now.vn
* Insert data to DB

Next Task:

* Coding UI main page and login page

Impediment:

* None

Lê Chí Toàn - 28/10/2020 (Day 12)

Complete task:

* Analysis & Design Database Now.vn
* Insert data to DB
* Document for Database

Current:

* Coding UI main page and Login page

Next Task:

* Coding UI Products page and Product Detail page

Lê Chí Toàn - 29/10/2020 (Day 13)

Complete task:

* Coding UI main page and Login page

Current:

* Coding UI Products page and Product Detail page

Next Task:

* Build web API and coding feature of Login page

Impediment:

* Having trouble using jQuery to customize html (event scroll)

Lê Chí Toàn - 2/11/2020 (Day 14)

Complete task:

* Coding UI Products page
* Build Web API
* Load data to Products page (Rest API)

Current:

* Coding UI Product Detail page
* Load data to Product Detail page

Next Task:

* Coding feature of Login & Register page
* Write API for Filter Product and Search

Lê Chí Toàn - 3/11/2020 (Day 15)

Complete task:

* Load data to Products page (Rest API)
* Coding UI Product Detail page

Current:

* Load data to Product Detail page
* Write API for Filter Product and Search

Next Task:

* Coding feature of Login & Register page
* Fixing and Optimize query and model in DAL
* Fixing and Optimize Web API

Lê Chí Toàn - 4/11/2020 (Day 16)

Complete task:

* Load data to Product Detail page

Current:

* Write API for Filter Product and Search
* Fixing and Optimize query and model in DAL
* Fixing and Optimize Web API

Next Task:

* Coding feature of Login & Register page
* Coding feature of Filter & Search

Lê Chí Toàn - 5/11/2020 (Day 17)

Complete task:

* Write API for Filter Product and Search
* Fixing and Optimize query and model in DAL
* Coding feature of Login
* Coding feature of Filter

Current:

* Coding feature of Register with Google/Facebook
* Coding Search feature
* Fixing and Optimize Web API

Next Task:

* UI Admin page
* Coding user management

Lê Chí Toàn - 6/11/2020 (Day 18)

Complete task:

* Optimize Login Feature
* Coding Search feature (Basic)
* Validate Form (Javascript)

Current:

* Coding feature of Register with Google/Facebook

Next Task:

* Caching for Searching Item
* UI Admin page
* Coding user management

Lê Chí Toàn - 9/11/2020 (Day 19)

Complete task:

* Coding Search feature (with Cache)

Current:

* Coding feature of Register with Google/Facebook
* Event jQuery
* UI Admin page
* Optimize, clean code

Next Task:

* Coding user management

Lê Chí Toàn - 10/11/2020 (Day 20)

Complete task:

* Optimize UX Search Feature
* Coding Shopping Cart Feature

Current:

* Coding Order Feature and Payment

Next Task:

* Coding user management
* Coding feature of Register with Google/Facebook
* UI Admin

Lê Chí Toàn - 11/11/2020 (Day 21)

Complete task:

* Coding UI of Account Information and Register Account Page

Current:

* Coding Register Account

Next Task:

* Coding Order Feature and Payment
* Coding user management
* Coding feature of Register with Google/Facebook
* UI Admin

Lê Chí Toàn - 12/11/2020 (Day 22)

Complete task:

* Coding Register Account
* Optimize Validate Form with JS and jQuery

Current:

* UI Admin
* Coding user management

Next Task:

* Coding Order Feature and Payment
* Coding feature of Register with Google/Facebook

Lê Chí Toàn - 16/11/2020 (Day 23)

Complete task:

* Coding User Information and Update User Info Feature
* Write transaction, Test API
* Optimize jQuery in Main Page
* Testing, optimize and clean code in some method

Current:

* UI Admin
* Coding user management

Next Task:

* Coding Order Feature and Payment
* Coding feature of Register with Google/Facebook

Lê Chí Toàn - 17/11/2020 (Day 24)

Complete task:

* UI Layout Admin
* UI User Management and UI Login for Admin
* Login Admin feature
* Load data to User Management
* Add git Ignore, clean cache file

Current:

* User management feature
* UI for Stock management

Next Task:

* Coding Order Feature and Payment
* Coding feature of Register with Google/Facebook

Lê Chí Toàn - 18/11/2020 (Day 25)

Complete task:

* Write status message
* Load data to Restaurant Management
* Write API for Address Delivery and Test API

Current:

* UI Order Food and Delivery
* Load data to Delivery address with AJAX
* User management feature

Next Task:

* UI for Stock management and UI for Restaurant Manager
* Coding Order Feature and Payment
* Coding feature of Register with Google/Facebook

Lê Chí Toàn - 19/11/2020 (Day 26)

Complete task:

* UI Order Food and Delivery
* Load data to Delivery address with AJAX
* Load data to Order feature

Current:

* User management feature
* Coding Payment feature

Next Task:

* UI for Stock management and UI for Restaurant Manager
* Coding feature of Register with Google/Facebook

Lê Chí Toàn - 20/11/2020 (Day 27)

Current:

* Fix UX and Optimize message for user
* Testing and handle error

Next Task:

* Using Log System, Logging Library to track Error
* Using API Token
* Coding feature of Register with Google/Facebook
* Coding Payment feature

Lê Chí Toàn - 23/11/2020 (Day 28)

Complete:

* Fix UX and Optimize message for user

Current:

* Testing and handle error
* Using Log System, Logging Library to track Error

Next Task:

* Using API Token
* Coding feature of Register with Google/Facebook
* Coding Payment feature

Lê Chí Toàn - 24/11/2020 (Day 29)

Current:

* Testing and handle error
* Learning and coding API Token (Json Web Token)

Next Task:

* Using Log System, Logging Library to track events and error
* Coding feature of Register with Google/Facebook
* Coding Payment feature

Lê Chí Toàn - 25/11/2020 (Day 30)

Complete task:

* Learning and coding API Token (JWT)

Current:

* Complete using API Token for protect API Request
* Coding Refresh Token
* Using Log System, Logging Library to events and error

Next Task:

* Testing and handle error and clean code
* Coding feature of Register with Google/Facebook
* Coding Payment feature

Lê Chí Toàn - 26/11/2020 (Day 31)

Complete task:

* Complete using API Token for protect API Request
* Using Log System, Logging Library to events and error

Current:

* Learning Dependency Injection & Inversion of Control
* Coding Refresh Token

Next Task:

* Testing and handle error and clean code
* Coding feature of Register with Google/Facebook
* Coding Payment feature

Lê Chí Toàn - 27/11/2020 (Day 32)

Current:

* Learning Dependency Injection & Inversion of Control
* Coding Refresh Token
* Testing and handle error and clean code

Next Task:

* Coding feature of Register with Google/Facebook
* Coding Payment feature

Lê Chí Toàn - 30/11/2020 (Day 33)

Complete task:

* Fixing Logging Library

Current:

* Testing and handle error and clean code
* Optimize some methods
* Coding Refresh Token

Next Task:

* Learning Dependency Injection & Inversion of Control
* Hosting web to IIS

Lê Chí Toàn - 01/12/2020 (Day 34)

Current:

* Testing and handle error and clean code
* Optimize some methods

Next Task:

* Overview and complete, optimize some Features
* Learning Dependency Injection & Inversion of Control
* Hosting web to IIS
* Coding Refresh Token